**Week 7 Proposal of Tasks**

Material(s) Due this Week:

1. Iteration 4 Closeout + Reflection -> Finished

Developer Next Steps?

Last Week’s Individual Assignments

1.Lauren Magee – Iteration 4 + reflection, update documents with developments, presentation prep

2. Mohamud Abdi – Test plan

3. Txomin Chivite Amigo – Create classes for a couple services

4. Cory Free – Dashboard work

5. Saurav Pawar – .NET and hosting site

**Project Reminders!!!**

**2 weeks left to finish web app…..**

Notification Rules!! -> Txomin because of SQL backend involvement??

Stretch Goal Options (Must pick 2)

1. Options for user if they forgot their username or password

2. Notifications via text or email

Test Plan Preparations

This Week’s Individual Assignments

1.Lauren Magee – Final Presentation setup, share with team members, create presentation agenda to

meet all requirements

2. Mohamud Abdi –

3. Txomin Chivite Amigo –

4. Cory Free –

5. Saurav Pawar –

Announcements:

1. Post work to Github when completed
2. Friday Meeting - 4/23 (use 4/9 Zoom Link)
3. Rough draft website – Next Meeting
4. Following week – Integration and 2 stretch goals **-> Current STEP**
5. Following Following week – Test Plan
6. Following Following Following week – Presentation prep

Saurav & Cory

* + - 1. Connecting Database
      2. Transaction Page Creation